GreenKart Web Application

Test Report

| Date 25 February 2026 | Prepared by QA Team | Version 1.0 | Test Cycle Sprint Round 1 |
| --- | --- | --- | --- |

1.  Introduction

This report documents the results of the functional test execution performed on the GreenKart web application. Testing covered core user journeys — homepage, navigation, product search, product listing and details, cart management, and the checkout and order placement flow.

The objective was to validate that all in-scope features function correctly, identify any defects, and provide stakeholders with a clear quality assessment of the current build.

2.  Test Scope

In Scope

- Homepage loading and top navigation links (Top Deals, Flight Booking)

- Product search — valid, partial, case-insensitive, empty, and special-character inputs

- Product card display — name, price, quantity controls, and Add to Cart button

- Quantity increment / decrement and boundary behaviour

- Product details modal

- Cart management — add, remove, quantity updates, total calculation, and persistence

- Checkout flow — promo codes, country selection, T&C acceptance, order placement

Out of Scope

- Performance and load testing

- Security and penetration testing

- Mobile / responsive layout testing

- Back-end API and database testing

3.  Test Environment

| Application | GreenKart (seleniumPractise demo environment) |
| --- | --- |
| Browser | Google Chrome – latest stable |
| Test Type | Functional / Black-box |
| Approach | Manual execution against documented test cases |
| Execution Date | 25 February 2026 |
| Tester | QA Team |

4.  Test Execution Summary

| 32 Total | 29 Passed | 2 Failed | 1 Skipped |
| --- | --- | --- | --- |

Overall pass rate: 90.6%

Results by Module

| Module | Total | Pass | Fail | Skip |
| --- | --- | --- | --- | --- |
| Homepage | 1 | 1 |  |  |
| Navigation | 2 | 2 |  |  |
| Search | 8 | 8 |  |  |
| Pagination | 1 | 1 |  |  |
| Product Listing | 4 | 3 | 1 |  |
| Product Details | 1 | 0 | 1 |  |
| Cart | 8 | 8 |  |  |
| Checkout | 7 | 6 |  | 1 |

Results by Priority

| Priority | Total | Pass | Fail | Skip |
| --- | --- | --- | --- | --- |
| High | 15 | 12 | 2 | 1 |
| Medium | 15 | 15 |  |  |
| Low | 2 | 2 |  |  |

5.  Bug Summary

2 defect(s) were identified during this test cycle. Both are rated High severity and require resolution before release.

| Bug ID | Module | Title | Priority | Severity | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Product Listing | System allows quantity to exceed available stock without validation | High | High | Open |
| BUG-002 | Product Details | Product details modal fails to open when product is clicked | High | High | Open |

BUG-001

| Expected | Quantity cannot exceed available stock; a validation message is displayed. |
| --- | --- |
| Actual | Quantity exceeded available stock with no error or restriction. |

BUG-002

| Expected | Product details modal opens showing name, description, and price. |
| --- | --- |
| Actual | No modal or overlay appears; the page remains unchanged after clicking a product. |

6.  Observations & Recommendations

Observations

- The application achieved a pass rate of 90.6%, indicating stable core functionality.

- All homepage, navigation, search, cart, and checkout scenarios passed as expected.

- Two High-severity defects were found in the Product Listing and Product Details modules.

- One test case (TC024 – Apply valid promo code) was deferred and not executed this cycle.

Recommendations

- Resolve BUG-001 (stock-limit validation) before release — over-ordering risk.

- Investigate and fix BUG-002 (product details modal) — likely a broken event listener.

- Execute TC024 in the next test cycle to complete promo code coverage.

- Assign missing Test Case IDs to the two failed test cases for full traceability.

7.  Conclusion

A total of 32 test cases were executed across all in-scope modules with a pass rate of 90.6% (29 passed, 2 failed, 1 skipped). The GreenKart application is largely functional; however, the two open High-severity defects must be resolved before the build can be approved for release.

A focused re-test is recommended after the defects are addressed, covering the two failed scenarios and the deferred promo code test case.

GreenKart QA Team  ·  25 February 2026  ·  Confidential